South Puget Sound Region

Work Party Request Form

*Must be completed and turned in to the Recreation Manager Electronically at least 2 weeks in advance for approval. Blanket work party requests will not be accepted. Work parties that are open to the public will be posted on the internet for volunteer recruitment.

Current Date: 12/19/2023

Group Leader: Steve Tjelde Contact Info 1 253 640 1136 email sndtjelde@comcast.net

Name of Work Party/ Event/ Trail Maintenance

Sponsoring Group: Tacoma Trail Cruisers

Date of Work Party:01/06/2024 & 01/20/2024

Location of Work Party: Capital Forest

Meeting Place: Tacoma Trail Cruisers: 9201 Sherman Valley Road

Start/ End Time (Required): 9AM – 3PM.

Description of Work to Be Completed (Be Specific): On 1/6/2024 we will be running Binding Rock into the Waddell Basin East trail. We will be using DNR Trailers Provided By DNR. Kevin from DNR will come out to load Trailers with the Trail Machine. On 1/20/2024 we will be working on same trail section by Putting down Fiber cloth, Geo Web. And smaller Gravil using DNR trailers. We will load Gravil with a loader.  do trail assessment of repairs and any futher damage and report back to DNR.

What Do Volunteers Need to Bring? Lunch, drinking water, hard hats, gloves, shovels, grub hoes, Chain saws (certified through DNR to use chain saws) Personal Protective Equipment (PPE), Rain gear, Motorcycles or Quads (4-Wheeler)

Is This Work Party Open to the Public Making It Eligible to Earn Hours for a Discover Pass Y/N? - YES

Do you need any DNR provided equipment/ tools? Y/N –  Yes- DNR trailers and Trail Machine to load Rock.

Requested items? NON-APPLICABLE

Estimated numbers volunteers committed? 10 per group

Any additional information wanted on the website: It’s that time of year again! Let the fun begin. Our first 2 work Partys of 2024. Will be Repairing a section of Waddell Basin East trail. Accessing trail damage that need repair. Also, The Trails open for the Public May 1st 2024. Our goal is to have all trails open by Then. All outside Help is more then Appreciated.